Carrollton Riverbend Neighborhood Association Board

And

Advisory Group, Carrollton Community Center

Special Meeting Minutes

January 24 2015 – Squeal BBQ

Present:

Board Members: David Alvarez (Advisory Group), Barry Brantley, Tammy Butler, Betty DiMarco, Andreas Hoffman (Advisory Group), Robert Larsen, Julianna Padgett, Nathan Schwam, Jerry Speir, Drew Ward, Rick Wilkoff

Meeting was called to order at 4:10 pm with a quorum present. Barry Brantley presided.

Approval of Minutes.  Approval of the November 2014 minutes was unanimous by CRNA Board.

Purpose of the Meeting:

In 1998, an original contract was made to fund Carrollton Community Center. In 2004, this was amended, and in 2009, Trinity Community Center  (TCC) received the Cooperative Endeavor Agreement to build the Center. In this past year, CRNA met with TCC  and over the past year held public meetings  with Rep Walt Leger and helped form an Advisory Committee.. The next step was to create a Memo of Understanding between the Advisory Committee and TCC, signed by elected officials.

In January, it was learned that the State had funded the Carrolton Community Center (to be built by Trinity Christian Community (TCC)). After reviewing construction estimates and finding that the funding was significantly less than was needed to build the Center, TCC has rescinded its role as contractor.

There are three entities that are currently approved to have Cooperative Endeavor Agreements  – Facility Planning Control (CEA-FPC) in the Carrollton area: TCC, the City of New Orleans, and Total Community Action, Inc. (TCA).

Discussion: Questions and Comments:

- Can TCC be approached to serve as contractor? Response: Yes

- Can the plan which was developed in 2003 be redesigned to fit the current budget? Response: Architectural design fees were already spent from the total amount. Would probably require additional funds to pay for redesign.

- There is an effort to redevelop the Carrollton Courthouse.  As part of the effort, the developers would be interested in also developing a block currently owned by HANO and the City ( Willow, Gen Ogden, Jeannette, Monticello). They would move and renovate portable buildings to the block to be used as a Community Center.  Response: Great idea, but might be opposition to the location; might be more expensive than we think; would delay the implementation of the CCC project

- How do we engage neighborhood schools in serving as community centers?

- How do we make sure the money stays in the community?

Decision:

The group asked Barry Brantley to draft a resolution asking the city of New Orleans to assume coordination or CEA responsibility for the project.  While the city of New Orleans is the group’s first choice, CRNA and advisory group members are also willing to work with Total Community Action, Inc.. The resolution should also indicate a desire to raise funds for redesign of the project to fit within available funds.

Meeting adjourned at 6:00PM